CSM-WA — Hybrid AI Architecture Plan

Version 1.0 | July 2026 | Status: Planning

# 1. Executive summary

CSM-WA is a local web tool for technical support teams. Today it searches workarounds in .txt files using text rules (workaround_parser.py). The proposed architecture adds an AI layer that analyzes the best candidates, explains the match, and suggests solutions — without replacing the local parser.

Proposed hybrid model:

Layer 1 (local, fast, no cost)   →  finds candidates
Layer 2 (AI, smart, paid)          →  picks, explains, suggests

# 2. Current architecture

Component diagram and flow:

DIAGRAM — CURRENT ARCHITECTURE

┌─────────────────────────────────────────────────────────────┐
│                           USER                               │
│               Browser (http://127.0.0.1:5000)                │
└──────────────────────────┬──────────────────────────────────┘
                           │
                           ▼
┌─────────────────────────────────────────────────────────────┐
│                     FRONTEND (local)                         │
│   home.html  |  wa.html  |  procesos.html                    │
│   wa.js / procesos.js / common.js / style.css                │
└──────────────────────────┬──────────────────────────────────┘
                           │ POST /api/wa/search
                           │ POST /api/wa/add
                           │ POST /api/procesos/search
                           ▼
┌─────────────────────────────────────────────────────────────┐
│                  FLASK BACKEND (local)                       │
│   app.py                                                     │
│   workaround_parser.py  |  process_parser.py                 │
└──────────────┬─────────────────────────┬────────────────────┘
               │ read + parse + search   │
               ▼                         ▼
┌──────────────────────────┐  ┌──────────────────────────────┐
│ data/workarounds/*.txt   │  │ data/procesos/*.txt          │
│ ~127 Work Arounds        │  │ ~33 Processes                │
└──────────────────────────┘  └──────────────────────────────┘
               │
               ▼ JSON results
┌─────────────────────────────────────────────────────────────┐
│   Frontend displays accordion cards with results             │
└─────────────────────────────────────────────────────────────┘

## 2.1 Current flow

User types an error or pastes a full Tuxedo stack trace.

wa.js sends the query to POST /api/wa/search.

Flask loads all .txt files from data/workarounds/.

workaround_parser.py parses entries and applies matching rules.

Returns a list sorted by score.

Frontend displays results; user expands manually.

## 2.2 Current components

| Component | Role |
| --- | --- |
| app.py | Flask server, web routes and REST API |
| workaround_parser.py | Parser, search, and WA formatting |
| process_parser.py | Parser, search, and process formatting |
| templates/ | HTML UI |
| static/js/ | Search, forms, accordions |
| data/workarounds/ | .txt files with workarounds |
| data/procesos/ | .txt files with procedures |

## 2.3 Current limitations

Does not explain why a WA is the best match.

Cannot combine information from multiple WAs.

Does not suggest new solutions when no WA fits.

Rule-based search, not deep semantic reasoning.

# 3. Target architecture

Proposed hybrid architecture diagram:

DIAGRAM — HYBRID AI ARCHITECTURE

┌─────────────────────────────────────────────────────────────┐
│                           USER                               │
│          Browser + Toggle: Local / Hybrid / AI               │
└──────────────────────────┬──────────────────────────────────┘
                           │
                           ▼
┌─────────────────────────────────────────────────────────────┐
│               FRONTEND (wa.html + AI panel)                  │
│   Search | AI Recommendation | Local results               │
└──────────────────────────┬──────────────────────────────────┘
                           │ POST /api/wa/ai-search
                           ▼
┌─────────────────────────────────────────────────────────────┐
│                    FLASK BACKEND                             │
│                                                              │
│  ┌─────────────────────┐    ┌──────────────────────────┐  │
│  │ workaround_parser.py│───▶│ ai_search_service.py     │  │
│  │ (local pre-filter)  │    │ (orchestrator)           │  │
│  │ top 5-10 candidates │    │                          │  │
│  └─────────────────────┘    │  context_builder.py    │  │
│                              │  prompt_builder.py       │  │
│                              │  search_cache.py         │  │
│                              └───────────┬──────────────┘  │
└──────────────────────────────────────────┼─────────────────┘
                                           │ prompt + candidates
                                           ▼
┌─────────────────────────────────────────────────────────────┐
│                AI SERVICE (external)                         │
│   Cursor SDK / OpenAI / Azure OpenAI                         │
│   → ranking + explanation + suggestion (JSON)                │
└──────────────────────────┬──────────────────────────────────┘
                           │
                           ▼
┌─────────────────────────────────────────────────────────────┐
│  Response: recommended WA + alternatives + explanation       │
│  Automatic fallback to local parser if AI fails              │
└─────────────────────────────────────────────────────────────┘

## 3.1 New flow

User pastes error or Tuxedo stack trace.

Phase 1 (local): workaround_parser.py pre-filters → top 5-10 candidates.

Phase 2 (AI): prompt built with query + candidates (not all 127 WAs).

AI returns: recommended WA, why it fits, alternatives, suggestion.

Frontend shows AI recommendation + local results as backup.

## 3.2 Proposed UI

Hybrid search view:

[ Search box ]
[ Mode: ● Hybrid   ○ Local only ]

┌─ AI Recommendation ──────────────────────────┐
│ Best match: RESUME                             │
│ Confidence: High                               │
│ Why: Matches csRsCanSub, SERVICE_...           │
│ [View full WA]                                 │
└────────────────────────────────────────────────┘

Other possible matches (local search)
  ▼ RESUME SUBSCRIBER
  ▼ CANCELATION

# 4. Comparison

| Aspect | Current | Hybrid |
| --- | --- | --- |
| Engine | Local parser only | Parser + AI |
| Speed | Milliseconds | Seconds (with AI) |
| Cost | $0 | Tokens / API |
| Internet | Not required | Required for AI |
| Explanation | No | Yes |
| New suggestion | No | Yes |
| Privacy | Fully local | Data to external service |
| Fallback | N/A | Automatic to parser |

# 5. Implementation plan

## Phase 0 — Decisions (1-2 days)

Choose AI provider, data policy, budget, JSON contract.

## Phase 1 — AI backend (3-5 days)

ai_search_service.py, context_builder.py, prompt_builder.py, /api/wa/ai-search.

## Phase 2 — Pre-filter (1-2 days)

Tune parser, configurable top_n, candidate metadata.

## Phase 3 — Frontend (2-3 days)

Mode toggle, AI panel, explanation, loading, visual fallback.

## Phase 4 — Security (1-2 days)

Mask BAN/CTN, .env, rate limiting, audit.

## Phase 5 — Processes (2-3 days)

Extend architecture to /procesos (optional).

## Phase 6 — Optimizations (1-2 wks)

Embeddings, cache, feedback, save suggestions.

# 6. Proposed API contract

Endpoint: POST /api/wa/ai-search

Request:

{
  "query": "1) Failed to retrieve array from SERVICE_AGREEMENT...",
  "mode": "hybrid",
  "top_n": 8
}

Response (main fields):

| Field | Description |
| --- | --- |
| recommended | Most relevant WA per AI |
| confidence | high ¦ medium ¦ low |
| reason | Match explanation |
| alternatives | Other possible WAs |
| suggested_solution | New solution if no perfect match |
| fallback_used | Whether local parser was used due to AI failure |

# 7. New file structure

ai_search_service.py — AI call orchestrator

context_builder.py — builds context with candidates

prompt_builder.py — prompt templates

ai_response_parser.py — validates AI JSON

config/ai_settings.json — configuration

.env — API keys (outside repo)

# 8. Effort estimate

Functional hybrid MVP: approximately 2 weeks.

# 9. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| AI invents SQL steps | Strict prompt: only use provided WAs |
| High cost | Local pre-filter + cache + daily limit |
| Latency | Show local results first |
| Sensitive data | Mask BAN/CTN before sending |
| AI unavailable | Automatic fallback to parser |

# 10. Final recommendation

Do not replace workaround_parser.py.

Use it as layer 1 (fast, free pre-filter).

Add AI as layer 2 (reasoning and explanation).

Always have fallback to local parser.

Mask sensitive data before external calls.

Validate AI only recommends WAs existing in local files.

| From | To | Action |
| --- | --- | --- |
| User | wa.js | Paste Tuxedo error |
| wa.js | app.py | POST /api/wa/ai-search |
| app.py | workaround_parser.py | Local pre-filter |
| workaround_parser.py | ai_search_service.py | Top N candidates |
| ai_search_service.py | AI service | Prompt + context |
| AI service | ai_search_service.py | JSON recommendation |
| app.py | wa.js | Recommendation + results |
| wa.js | User | Show best match + alternatives |

CSM-WA — Planning document. No code changes until approved.